| 3rd Open Call for Proposals |  |
| --- | --- |
| Project code | ROHU-359 |
| Project title | CROSSLOCALDEV Promoting an integrated approach regarding the improving of the employment rate and business environment at the level of Marghita and Beretyoujfalu microregions |
| Priority axis | 3 – Improve employment and promote cross-border labour mobility (Cooperating on employment) |
| Investment priority | 8/b - Supporting employment-friendly growth through the development of endogenous potential as part of a territorial strategy for specific areas, including the conversion of declining industrial regions and enhancement of accessibility to, and development of, specific natural and cultural resources. |
| Implementation period | 68 months (May 01, 2020 – December 31, 2025) The project has been classified as non-functional according to CM decision No. 281/25.11.2024. The project has not been physically completed by 31.12.2023; therefore, the beneficiaries have assumed responsibility for the full achievement of the indicators and objectives from their resources by 31.12.2025. |
| Objective | The main objective is to improve the employment rate and the business environment at the level of the Marghita and Berettyóújfalu micro-regions. |
| Partnership | Lead Beneficiary: Marghita Municipality (Romania) |
|  | Project Partner: Municipality of Berettyóújfalu (Hungary) |
| TOTAL Budget | € 2,615,165.66 out of which ERDF € 2,222,890.81 Total eligible expenditure certified within the project: € 1,385,802.22 Budget execution: 52.99% |
| Summary | The project ROHU-359 aimed to set up the appropriate training, employment, and economic development support tools and to create adequate infrastructures to enable cross-border sales of local products. The main activities are: - Construction of the Agricultural and Agro-Food Entrepreneurship Centre in Marghita and equipping it with the necessary facilities and equipment for operation - the work will be completed by 31.12.2025; - Building the Berettyó - Bihar Agricultural Training Centre in Berettyóújfalu town with the necessary equipment for functioning – finalized; - Elaborating on the Employment Strategy of Marghita and Berettyóújfalu Micro-regions, an analysis of the current situation in all the economic fields from this region - finalized; - Developing Training programmes for supporting Entrepreneurship in Marghita for 240 persons – finalized; - Organizing Entrepreneurship Training programs in the field of agriculture and agri-food domains in Berettyóújfalu for at least 400 persons interested in developing their skills – finalized; - Organizing Agri-Business Days and Local Products Days Events dedicated to the stakeholders interested in learning about the opportunities offered by the Agriculture and Agri-food Entrepreneurship – finalized; - Organizing 3 Job fairs addressed to the employers and citizens from Bihor, Hajdú-Bihar, Szabolcs-Szatmar-Bereg, and Satu Mare counties – finalized. The Programme Output Indicator is „CO44 Labour Market and Training: Number of participants in joint local employment initiatives and joint training”. Through project ROHU–359, 1,294 persons participated in joint local employment initiatives and joint training. |
| Main results | The ROHU-359 main results: - building and equipping the Agricultural and Agro-food Entrepreneurship Centre in Marghita - in progress/finalization; - building and equipping the Berettyó - Bihar Agricultural Training Centre in Berettyóújfalu - finalized; - 1,294 people participated in joint local employment initiatives and joint training - finalized. Website/webpage: https://agrobusinessmarghita.ro/ |