| 3rd Open Call for Proposals 3rd Open Call for Proposals |  |
| --- | --- |
| Project code | ROHU-422 |
| Project title | E-Transport Green Transport - Development of Sustainable Mobility in the Twin Towns Jimbolia and Mórahalom |
| Priority axis | 2- Improve sustainable cross-border mobility and remove bottlenecks (Cooperating on accessibility) |
| Investment priority | 7/c Developing and improving environmentally-friendly (including low noise) and low-carbon transport systems, including inland waterways and maritime transport, ports, multimodal links and airport infrastructure, in order to promote sustainable regional and local mobility. |
| Implementation period | 54 months (March 01, 2019 – August 31, 2023) |
| Objective | The main objective of the project was to develop an environmentally friendly cross-border public transport system between Jimbolia and Mórahalom by using low-carbon emission and low-noise vehicles (2 Electric buses in Romania and 1 in Hungary). |
| Partnership | Lead Beneficiary: Municipality of Jimbolia (Romania) |
|  | Project Partner: MÓRA-TOURIST Information and Services Non-Profit Limited Liability Company (Hungary) |
| TOTAL Budget | € 779,715,90 out of which ERDF € 662,758,51 Total eligible expenditure certified within the project: € 687,028.26 Budget execution: 88.11% |
| Summary | Project ROHU-422 aimed to create the necessary infrastructure for the electric vehicle transport system and to encourage cross-border mobility and the use of environmentally friendly vehicles. The main activities implemented within the project: - Purchasing 3 electric busses within the project (2 in Romania and 1 in Hungary) to implement the local and cross-border transport system and building the infrastructure necessary for it (in Romania 1 charging station, parking lot, and WIFI Smart Tree and in Hungary, 2 charging stations with 2 parking lots were was built); - Organizing more than 12 cross-border trips between Jimbolia and Morahalom for more than 350 persons during the implementation period; - Organizing 12 awareness-raising campaigns in Mórahalom, for more than 7,200 persons from both countries, to promote environmental consciousness and the use of electric vehicles; - Organizing 1 professional conference with 53 people (from both countries) to increase the cooperation between specialists and stakeholders in the following domains: low carbon emission, low noise, and local and cross-border transport service, and for presenting the advantages of electric vehicles and clean energy sources. On August 31, 2023, the project was successfully finalized. All activities provided in the project were completed. The Programme Output Indicator is „7/c 1 Number of cross-border public transport services developed/improved”. Through the project ROHU-422, 1 cross cross-border transport system using electric vehicles was developed/ improved. |
| Main results | The main results of the projects are: - 1 new cross-border transport service implemented by purchasing 2 electric buses in Jimbolia, Romania, and 1 small electric bus in Mórahalom, Hungary; - 12 actions organized to raise public awareness of the benefits of using environmentally friendly transport systems; - 3 electric charging stations (1 in Jimbolia and 2 in Mórahalom) built, as well as related parking spaces; - 1 WIFI Smart Tree, running on solar power, built in Jimbolia. Project website: https://greentransport.net/index.php/en/ |