| 2nd Open Call- Normal Projects |  |
| --- | --- |
| Project code | ROHU-128 |
| Project title | ETS Eco trans system - eco-friendly cross border transport in Socodor-Kétegyháza area |
| Priority axis | 2 – Improve sustainable cross-border mobility and remove bottlenecks (Cooperating on accessibility) |
| Investment priority | 7/c, Developing and improving environmentally-friendly (including low noise) and low-carbon transport systems, including inland waterways and maritime transport, ports, multimodal links and airport infrastructure, in order to promote sustainable regional and local mobility. |
| Implementation period | 42 months (November 1, 2018 – April 30, 2022) |
| Objective | The project’s objective was to increase the number of people using non- polluting means of transport when crossing the Romanian-Hungarian border, i.e. bicycles, as an alternative to public transport and private cars, thus ensuring the autonomy of passengers, reducing costs and reducing transport-related emissions in the Socodor-Kétegyháza area. |
| Partnership | Lead Beneficiary: Socodor Commune (Romania) |
|  | Project partner: PP2: Kétegyháza Administration (Hungary) |
| TOTAL Budget | € 1,481,134.00, out of which, ERDF € 1,258,963.90 Total eligible expenditure certified within the project: € 1,455,241.37 Budget execution: 98.25% |
| Summary | The ROHU-128 project aimed to build 11.02 km of cycle paths in the Socodor-Kétegyháza cross-border area to reduce emissions from transport. The main activities implemented within the project: - building 11,02 km of bicycle track in Socodor (8.94 km) and Kétegyháza (2.08 km); - renovating 6 bus stations in Socodor, as part of the new green transportation system set up in the frame of the project; - setting up a combined bicycle track/ public transportation system between Socodor and Kétegyháza; - purchasing 60 bicycles as part of the new green transportation system, and setting up 2 bicycle maintenance stations; - organizing 2 cycling competitions, in Socodor and in Kétegyháza, in order to ensure the promotion of the bicycle transportation system set up within the project; - establishing a common regulation framework for the alternative cross-border green transport system, to support the increase in the use of bicycles as a means of transport. On April 30, 2022, the project was successfully finalized. All activities provided in the project were completed (100%). |
| Main outcomes | Deliverables - Detailed technical plans for the entire bicycle track length were elaborated; - Construction of 11.02 km of bike tracks in Socodor and Ketegyhaza; - Renovation of 6 bus stations in Socodor, as part of the new green transportation system; - Purchasing 60 bicycles as part of the new green transportation system; - Setting up a combined bicycle track/ public transportation system between Socodor and Ketegyhaza; |

|  | - Setting up 3 maintenance workshops for the bicycles (one for Socodor and 2 for Ketegyhaza); - Organizing two cycling competitions, one in Socodor and one in Ketegyhaza, To ensure the promotion of the bicycle transportation system set up within the project; - Establishing the common regulation framework for the alternative cross-border green transport system, to support the increase in the use of bicycles as a means of transport at the expense of a more polluting passenger car. - Purchase of 2 bicycle track maintenance equipment: one by Socodor and one by Ketegyhaza. Results - The project aimed to reduce the level of noxious substances generated by the ways of transport in the Socodor - Ketegyhaza border area by arranging 11,2 km of bicycle tracks in the 2 localities, linked by public transport and by the joint rental service bikes set up as part of the project. - The approach of cross-border transport within the project, by combining bicycle transport, contributed to the reduction of the share of those using personal cars. Indicators 7/c 2 Total length of newly built bicycle road Planned to be reached: Number: 11.2 km Reached: Number: 11.2 km The indicator was achieved in a percentage of 100.00% Movie: https://www.youtube.com/watch?v=YqyeWvfFTzE |
| --- | --- |