| 2nd Open Call- Normal Projects |  |
| --- | --- |
| Project code | ROHU-140 |
| Project title | WeBike The development of the bike track from the Salonta - Békéscsaba cross border area |
| Priority axis | 2 – Improve sustainable cross-border mobility and remove bottlenecks (Cooperating on accessibility) |
| Investment priority | 7/c, Developing and improving environmentally-friendly (including low noise) and low-carbon transport systems, including inland waterways and maritime transport, ports, multimodal links and airport infrastructure, in order to promote sustainable regional and local mobility. |
| Implementation period | 44 months (1st of December 2018 – 31st of July 2022) |
| Objective | The main objective of the project was to increase the proportion of passengers using sustainable forms of cross-border transport in the Salonta -Békéscsaba area by 1% in 30 months, by extending the existing cross-border bicycle track in Sarkad, Mădăras and Salonta. It also aimed at providing residents of the 3 localities with better living conditions, an improvement in health status, better accessibility and safer travel options. |
| Partnership | Lead Beneficiary: Sarkad Town (Hungary) |
|  | Project Partners: PP2: Mădăras Village (Romania) PP3: The Municipality of Salonta (Romania) |
| TOTAL Budget | € 1,226,464.00, out of which ERDF € 1,042,494.00 Total eligible expenditure certified within the project: € 1,212,405.62 Budget execution: 98.85% |
| Summary | The purpose of the project was to increase regional mobility and to create a safer way to cross the border by bicycle for the inhabitants of rural areas and tourists. Bicycle mobility is being improved in Sarkad and Salonta, by continuing the works on the existing bicycle road that crosses them. The |

|  | new element introduced was the extension of the existing cross-border bike track to Mădăras, offering the opportunity for the inhabitants of this rural settlement to commute to Salonta and across the border using a safe, environmentally-friendly means of transport and to connect to the existing bike network. The main activities implemented within the project: - preparation of technical plans for the bicycle tracks to be developed in Sarkad, Mădăras and Salonta; - extension of the existing cross-border bicycle road in Sarkad (HU), with a total of 3.34 km of newly built bicycle road; - extension of existing cross-border bicycle road in Mădăras, with 5.326 km (RO); - extension of existing cross-border bicycle road in Salonta with 0.745 km. On July 31, 2022, the project was successfully finalized. All activities provided in the project were completed (100%) |
| --- | --- |
| Main outcomes | Deliverables 1) Extension of the existing cross-border bicycle road in Sarkad. An additional separate two-way bicycle road along the existing cross-border bicycle road was built in Sarkad, a total 3.34 km of newly built bicycle road. 2) Extension of the existing cross-border bicycle road in Mădăras. A separate bicycle road was built in Mădăras, continuing the cross-border bicycle road from Békéscsaba to Salonta (total lenght 5.33 km). 3) Extension of the existing cross-border bicycle road in Salonta. The total length of the built bike track in Salonta is 0.745 km with an occupied surface area of 1,490 sqm. Results achieved 1) Increasing the proportion of passengers using sustainable forms of cross-border transport in Salonta -Békéscsaba area, by extending and completing the existing cross-border bicycle track. 2) Increasing population awareness regarding the importance of using low carbon emission and low noise transport vehicles. 3) The development of an environmentally friendly bicycle road which connects Mădăras to Salonta-Békéscsaba will stimulate more people to use this way of transport more frequently. 4) Improving the possibility of more people to cross the border using environmentally-friendly means of transport such as bike, to the detriment of motorized road vehicles should be a stimulus for more people to take up biking for health, transport to work/education/other services and tourism. Indicators 7/c 2 Total length of newly built bicycle road Planned to be reached: Number: 9,42 km Reached: Number of kilometers: 9,42 km The indicator was achieved in a percentage of 100.00% Social media page: Facebook WeBike |