| 3rd Open Call for Proposals 3rd Open Call for Proposals |  |
| --- | --- |
| Project code | ROHU-422 |
| Project title | E-Transport Green Transport - Development of Sustainable Mobility in the Twin Towns Jimbolia and Mórahalom |
| Priority axis | 2- Improve sustainable cross-border mobility and remove bottlenecks (Cooperating on accessibility) |
| Investment priority | 7/c Developing and improving environmentally-friendly (including low noise) and low-carbon transport systems, including inland waterways and maritime transport, ports, multimodal links and airport infrastructure, in order to promote sustainable regional and local mobility. |
| Implementation period | 54 months (March 01, 2019 – August 31, 2023) |
| Objective | The main objective of the project was to develop an environmentally friendly cross-border public transport system between Jimbolia and Mórahalom by using low-carbon emission and low-noise vehicles (2 Electric buses in Romania and 1 in Hungary). |
| Partnership | Lead Beneficiary: Municipality of Jimbolia (Romania) |
|  | Project Partner: MÓRA-TOURIST Information and Services Non-Profit Limited Liability Company (Hungary) |
| TOTAL Budget | € 779,715,90 out of which ERDF € 662,758,51 Total eligible expenditure certified within the project: € 687,028.26 Budget execution: 88.11% |
| Summary | Project ROHU-422 aimed to create the necessary infrastructure for the electric vehicle transport system and to encourage cross-border mobility and the use of environmentally friendly vehicles. The main activities implemented within the project: - Purchasing 3 electric busses within the project (2 in Romania and 1 in Hungary) to implement the local and cross-border transport system and building the infrastructure necessary for it (in Romania 1 charging station, parking lot, and WIFI Smart Tree and in Hungary, 2 charging stations with 2 parking lots were was built); - Organizing more than 12 cross-border trips between Jimbolia and Morahalom for more than 350 persons during the implementation period; - Organizing 12 awareness-raising campaigns in Mórahalom, for more than 7,200 persons from both countries, to promote environmental consciousness and the use of electric vehicles; - Organizing 1 professional conference with 53 people (from both countries) to increase the cooperation between specialists and stakeholders in the following domains: low carbon emission, low noise, and local and cross-border transport service, and for presenting the advantages of electric vehicles and clean energy sources. On August 31, 2023, the project was successfully finalized. All activities provided in the project were completed. |
| Main outcomes | The main deliverables: 1) 1 electric bus purchased by PP2 in Morahalom and 2 electric busses purchased by LB in Jimbolia; 2) Building the charging station, the necessary parking lots, and a solar Wi-Fi tree in Romania, and two charging stations and the parking lots in Hungary; 3) Awareness-raising organized for 4200 persons from both countries to promote environmental consciousness and the use of electric vehicles; 4) 1 local transport service in Jimbolia, 1 local transport service in Morahalom, and 1 cross-border transport system between Jimbolia and Morahalom using electric busses purchased within the project; 5) 1 professional conference organized with 50 persons to increase the cooperation between specialists and stakeholders from Romania and Hungary in the following domains: low carbon emission, low noise local, and cross-border transport service. The main results achieved: 1) Increasing the population awareness regarding the importance of using low carbon emission and low noise transport vehicles through the awareness-raising campaign organized; 2) Increasing the cooperation between the 2 countries involved in the project implementation through the cross-border transport service developed. The main indicators: 7/c 1 Number of cross-border public transport services developed / improved Planned to be reached: 1 cross-border public transport services developed / improved between Jimbolia and Morahalom using electric vehicles Reached: 1 cross-border public transport services developed / improved The indicator was achieved in a percentage of 100.00% Project website: https://greentransport.net/index.php/en/ |