| 2nd Restricted Call for Proposals - Full Application Form |  |
| --- | --- |
| Project code | ROHU-443 FAF |
| Project Title | BABYROHU - Babies across borders – connecting health services in the field of obstetrics-gynaecology and neonatal care between Emergency Clinical County Hospital Pius Brînzeu Timișoara and the Pediatric Clinic of Szeged |
| Priority Axis | 4 – Improving health care services (Cooperating on health care and prevention) |
| Investment priority | 9/a – Investment in health and social infrastructure which contributes to national, regional and local development, reducing inequalities in terms of health status, promoting social inclusion through improved access to social, cultural and recreational services and the transition from institutional to community-based services. |
| Implementation period | 57 months (December 01, 2019 – August 31, 2024) The project was classified as non-finalised according to CM decision No. 271/05.12.2023. The project was not physically completed by 31.12.2023; therefore, the beneficiaries assumed the responsibility and achieved the indicators and objectives, using their resources, by 31.08.2024. |
| Objective | The project aimed to improve prevention and health-care services in the obstetrics-gynaecology and neonatology field in the Hungarian-Romanian cross-border area through a strategic approach, by investing in medical infrastructure and purchasing medical equipment. In order to reduce health inequalities among the population, the project also focused on implementing soft activities and exchanges of know-how. |
| Partnership | Lead Beneficiary: Timiș County (Romania) |
|  | Project Partners: PP2: University Of Szeged (Hungary) PP3: Emergency Clinical County Hospital "Pius Brînzeu" Timișoara (Romania) |
| TOTAL budget | € 13,831,612.90 out of which EDRF € 11,756,870.95 Total eligible expenditure certified within the project: € 13,820,974.43 Budget execution: 99.92% |
| Summary | Common territorial challenges on the Romanian-Hungarian cross-border are: - reduced healthcare spending (under the EU average of 8.5%) in both countries; - obsolete medical equipment, old and improper buildings; - lack of interconnected emergency response service; - discrepancies between the quality of healthcare services from Hungary and Romania, resulting in healthcare migration. Project's main activities were: - LB+PP3: construction of a new Obstetrics-Gynaecology Clinic in Timisoara (6 floors), equipping it with medical equipment, as well as purchasing medical and non-medical furniture for the new Clinic – finalized by 31.08.2024; - PP2: purchasing medical equipment for 2 departments (Department of Paediatrics and Paediatric Health Center and Department of Obstetrics and Gynaecology). In addition, the project partners implemented soft activities such as: - Organizing exchanges of experiences (know-how) through specialized medical conferences (videoconferences/ workshops); - Organization of awareness campaigns in Timiș, Arad, and Csongrád-Csanád counties; - Communication/ promotion activities for wide dissemination of the project results: events and press conferences, press releases, brochures and leaflets, posters, and other promotional materials (baby bracelets and bodies). |
| Main outcomes | Deliverables 1) 6 joint obstetric and neonatal workshops organized online to exchange experiences, 3 hosted by the University of Szeged, Hungary, and 3 by the Clinic of Obstetrics, Timisoara; 2) 2 common medical recommendations and guidance in obstetrics-gynecology and neonatology specialization prepared; 3) 1 awareness-raising campaign was organized in Csongrad-Csanad County (brochures and flyers disseminated) and 1 awareness-raising campaign in Timis and Arad Counties (printed posters and brochures disseminated) to educate parents and people about the care of pregnant women, the importance of a healthy lifestyle during pregnancy, the importance of vaccinations, and neonatal screening; 4) A new Obstetrics-Gynecology Clinic in Timisoara was constructed and the specific medical equipment and furniture for the Clinic was purchased; 5) Purchasing medical equipment for the Department of Obstetrics-Gynecology and a Pediatric Clinic of the University of Szeged. Results 1) Improved health-care services and prevention in the obstetrics-gynecology and neonatology field from the Hungarian-Romanian cross-border area planned to be archived through the construction and endowment of the new Obstetrics-Gynecology Clinic in Timisoara, and purchasing of medical equipment for the Department of Pediatrics and Pediatric Health Center and the Department of Obstetrics and Gynecology and from Szeged. 2) Increased cooperation between Romanian and Hungarian medical experts in the obstetrics-gynecology and neonatology field. Indicators 9/a 1 Population having access to im proved health services Planned to be reached: Number: 1,976,348 persons Reached: Number: 1,766,263 persons benefited from improved healthcare services 9/a 2 Number of health-care departments affected by modernized equipment Planned to be reached: Number: 15 Health-care departments Reached: Number: 16 healthcare units were built/renovated/modernized and endowed with new equipment. Website/webpage: - https://www.cjtimis.ro/wp-content/uploads/2020/07/Fisa-proiect-BABYROHU-februarie-2025.pdf - https://u-szeged.hu/fejlesztesiprojektek/rohu-443/rohu443 - https://www.hosptm.ro/proiecte-europene/proiect-babyrohu-cod-ems-rohu-443/ |
| Concept Note | Project code: ROHU-138 Implementation period: October 01, 2018 – April 30, 2019 Total budget € 68,387.00 out of which ERDF € 58,128.95 Total eligible expenditure certified within the project: € 33,014.27 Budget execution: 48.28% Preparation activities for developing the Full Application Form. |