| 1st Open Call- Normal Projects |  |
| --- | --- |
| Project code | ROHU-68 |
| Project title | PRO-CRV - Creating a joint tourist destination in the cross-border area of Lugașu de Jos and Komádi, through cross-border protection of natural heritage values along the Crișul Repede Valley |
| Priority axis | 1– Protection and sustainable use of common values and resources (Cooperating on natural and cultural resources) |
| Investment priority | 6/c – Conserving, protecting, promoting and developing natural and cultural heritage |
| Implementation period | 39 Months (April 01, 2018- June 30, 2022) |
| Objective | The overall objective of the project was to promote Crisului Repede Valley as a common tourist destination and increase the number of tourist visits by improving the efficient and sustainable use of common natural resources in the cross-border area of Lugașu de Jos and Komádi, in the context of natural heritage rehabilitation and conservation border. |
| Partners | Lead Beneficiary: Lugașu de Jos Commune (Romania) |
|  | Project Partners: PP2: Local Government of Komádi (Hungary) PP3: Pro Crisul Repede Valley Association (Romania) |
| TOTAL Budget | € 904,905.47 out of which ERDF € 769,169.64 Total eligible expenditure certified within the project: € 803,739.72 Budget execution: 88.82% |
| Summary | The project aimed to transform the Crisul Repede Valley with its rich natural values into an attractive, sustainable, joint cross-border tourism destination, connecting – through a new cross-border thematic route – two protected lakes from the two sides of the border. The main activities implemented within the project: |

|  | - Greening an area of 3258 sq from a landfill site, in the proximity of Tileagd lake (Urvind, Lugasu de Jos, RO)-LB - Constructing a new visitor infrastructure on the green landfill site (8 lodges that will function as presentation houses surrounded by a timber fence and with a surveillance system) -LB - Rehabilitating 440 m of the road for better accessibility to the natural heritage elements of Lugasu de Jos and its surroundings- LB - Creating an ornithological habitat on Varsánykerti lake-PP2 - Planting 200 trees around the Varsánykerti Lake, to make the area more suitable for the diversity of the birds in the area, more comfortable, and more attractive for tourists-PP2 - Construction of a new 25 sqm building for stork observation, creation of a resting place for visitors, a bird observation tower as well as an educational route with information boards, pictures and photos-PP2 - Creation of the new cross-border ecotourism thematic route along the Crisul Repede Valley-PP3 - Promoting the new cross-border ecotourism thematic route along the Crisul Repede Valley (brand book, website, social media, maps, brochures, indicator panels)-PP3 - Organizing a joint eco-touristic camp for 50 children -PP3 - Organizing a joint eco-touristic camp for 50 youth -PP3 - Organizing a joint workshop for tourism stakeholders -PP3 - Organizing a joint info day for farmers on tourism and sustainable agriculture -PP3 On June 30, 2022, the project was successfully finalized. All activities provided in the project were completed (100%). |
| --- | --- |
| Main outcomes | The main deliverables: 1) 20 activities summing the elaboration of specific documents, awareness raising and events organized for creation of an ecotouristic thematic route along the Crisul Repede Valley (RO); 2) 1 package of landfill site greening execution works, in order to bring extra value to the natural area in the proximity of Tileagd accumulation lake (RO); 3) 8 lodges were installed, for creating a new infrastructure for visitors of Tileagd accumulation lake greened site (RO); 4) ornithological habitat on Varsánykerti lake that improves the conservation status of the lake by increasing the bird habitat diversity (HU); 5) 1 environmental friendly visitor infrastructure developed in Komádi (HU). 6) 1 day event - joint info day for farmers on tourism and sustainable agriculture (RO); 7) 2 days long event - joint workshop for tourism stakeholders (RO) The main results achieved: 1) 1 cross border ecotouristic thematic route along the Crisul Repede Valley, which integrates into a joint cross-border touristic destination, the natural treasures of the Crisul Repede Valley, based on a joint thematic concept focusing on ecotourism. 2) 0.30 ha of greened landfill site, leading to Improving the conservation status of Natura 2000 site ROSPA0123, by developing and accessibilising natural heritage infrastructure. 3) 4.69 ha belonging to Varsánykerti lake, supported by a new visitor infrastructure, with a conservation status improved. 4) 605 ha - the Tileagd accumulation lake and barrage with improved conservation status, supported by new visitor infrastructure on the greened landfill site and by improved road accessibility. The main indicator: The project contributed to the Programme Output Indicator CO23 Nature and biodiversity: Surface area of habitats supported to attain a better conservation status. Through the project ROHU-68, 609.69 ha of land attained a better conservation status. Social media: https://www.facebook.com/rohu68 Website/webpage: - https://lugaskomadi.eu/ - https://crisulrepede-sebeiskoros.eu/en/ |