| 3rd Open Call for Proposals |  |
| --- | --- |
| Project code | ROHU-392 |
| Project title | IRMA - Integrated response for medical assistance in the cross-border region |
| Priority axis | 4 – Improving health-care services (Cooperating on health-care and prevention) |
| Investment priority | 9/a - Investment in heath and social infrastructure which contributes to national, regional and local development, reducing inequalities in terms of health status, promoting social inclusion through improved access to social, cultural and recreational services and the transition from institutional to community-based services. |
| Implementation period | 30 months (November 1, 2019 – April 30, 2022) |
| Objective | The main objective was to improve the quality of health services in Moftin and Nyíradony and their surroundings through complex infrastructure investments and the purchase of specialised equipment, contributing to the establishment of adequate community health services in the border area. |
| Partnership | Lead Beneficiary: Commune of Moftin (Romania) |
|  | Project Partner: PP2: Nyíradony town self-government (Hungary) |
| TOTAL Budget | € 1,251,969.00 out of which ERDF € 1,064,173.65 Total eligible expenditure certified within the project: € 1,171,112.55 Budget execution: 93.54% |
| Summary | Project ROHU-392 aimed to improve the quality of health infrastructure in Moftin and to develop emergency health services in Nyíradony by building an Ambulance station. The partnership strengthened cross- border relations between public health institutions and partners. The main activities implemented within the project: - Modernizing 7 medical departments: in Moftin, 6 healthcare departments: 3 family medicine departments (1 in Moftinu Mic, 1 in Moftinu Mare, 1 in Domăneşti), 1 functional explorations department, 1 laboratory medicine department, 1 stomatology department. In Nyradony 1 emergency medicine department (specialized medical transportation service); - Development of a rural healthcare network (formed of 3 rural healthcare centres in 3 of the largest villages of the Moftin commune) and the Ambulance Service in Nyradoni; - Acquisition of medical equipment - 12 events regarding healthcare measures for the population (6 health prevention meetings in Moftin and 6 health days in Nyíradony) - Organizing 3 screening actions, 2 cross-border workshops on prevention and 1 first aid training event in Moftin - 1 Rural Health Care Network Web Page containing information on how to prevent several illnesses, advice for a healthy life behavior etc. On April 30, 2022, the project was successfully finalized. All activities provided in the project were completed (100%). |
| Main outcomes | Deliverables - A total of 7 medical departments were modernised within the project: in Moftin, 6 health care departments positively affected: 3 family medicine departments (1 in Moftinu Mic, 1 in Moftinu Mare, 1 in Domăneşti), 1 functional explorations department, 1 laboratory medicine department, 1 stomatology department; in Nyiradony, an ambulance station was created 2) Development of a rural healthcare network (formed of 3 rural healthcare centers in 3 of the largest villages of the Moftin commune) 3) Acquisition of medical equipment 4) 12 events regarding health care measures for the population, including 3 screening actions, 2 cross border workshops on prevention and 1 first aid training event; 5) 1 Rural Health Care Network Web Page containing information on how to prevent several illnesses, advice for healthy life behaviour etc. 6) the Ambulance Service in Nyiradony was made operational. |

| Main outcomes | Results 1) Increase the quality of health services in Moftin and Nyíradony and their surroundings, by realizing a complex healthcare infrastructure, thus contributing to the establishment of adequate community health services in the border area. 2) Ensure local development of health care services, reduce the inequalities in health status and create the transition from institutional to community-based health services. 3) The project contributed to the improvement of the life-quality of people living in the area, to increase competitive potential of these localities, and its middle-term result is the increase of the number of healthier citizens. The Programme Output Indicators are „9/a 1 Population having access to improved health services” and „9/a 2 Number of healthcare departments affected by modernized equipment”. Through project ROHU – 392, 56,623 persons benefited from improved healthcare services, and 7 healthcare departments became more efficient using modernized equipment purchased through the project. |
| --- | --- |