| 1st Open Call- Normal Projects |  |
| --- | --- |
| Project code | ROHU-28 |
| Project title | SZANAZUG-TULCA Development of flood protection centre of Szanazug and rehabilitation of the penstock and hydro-mechanical equipment in Tulca. |
| Priority axis | 5 – Improve risk-prevention and disaster management (Cooperation on risk-prevention and disaster management) |
| Investment priority | 5/b – Promoting investment to address specific risks, ensuring disaster resilience and developing disaster management systems |
| Implementation period | 39 Months (July 1, 2018 - September 30, 2021) |
| Objective | The project aimed to increase the efficiency of joint flood prevention, improve the safety of flood protection of protected flood basins and modernise and develop the prevention infrastructure institutions. |
| Partners | Lead Beneficiary: Romanian Waters National Administration (Romania) |
|  | Project partner: PP2: Körös Valley District Water Directorate (Hungary) |
| TOTAL Budget | € 1,961,546.22 out of which ERDF € 1,667,314.28 Total eligible expenditure certified within the project: € 1,861,268.60 Budget execution: 94.89%. |
| Summary | The project aimed to ensure prompt actions related to emergencies and disaster management in Crisul Repede and Crișul Negru cross-border basin, sustainable development, and, as a secondary role, provide the necessary water during the drought. The main activities implemented within the project: - Rehabilitation of the existing construction of the Tulca dam - Purchase and installation of hydro-mechanical equipment, including self-cleaning grating - Installation of the upgraded electrical connection for Tulca dam - Renovation of Szanazug Flood Protection Centre, the outbuildings, the parking lot and the floating platform - Purchase of the equipment for the management teams ( 4 laptops, 1 printer) On September 30, 2020, the project was successfully finalized. All activities provided in the project were completed (100%). |

| Main outcomes | The main deliverables: 1) Office equipment purchased, in case of both partners, to be used by their employees as well as by the flood experts involved in flood protection missions, in flood control time; 2) Szanazug Flood Protection Centre rehabilitated. 3)The two floating platforms along the bank of the river were renovated. 4) Tulca dam existing construction rehabilitated. The existing hydro-mechanical equipment for closing and opening the dam was replaced. The main results of the project are: 1) The rehabilitation of the existing dam in Tulca was made, ensuring the protection of the inhabitants between Crisul Repede and Crisul Negru, and also of the socio-economic objectives in affected areas. 2) The renewed Flood Protection Centre of Szanazug developed by KÖVIZIG’s flood control infrastructure, contributes to the defense against disasters in the cross-border area, increasing the efficiency of disaster prevention activities. 3) Prompt actions related to emergency situations and disaster management in Crisul Repede and Crisul Negru cross-border basin, sustainable development, and, as a secondary role, provide the necessary water in dry periods. The main Programme Output Indicator: The Programme Output Indicator is 5/b-1 “Population safeguarded by improved emergency response services”. Through the project ROHU-28, 149,335 people are better protected by improved emergency response services. Website/webpage: - http://www.szanazug-tulca.ro/ - http://www.kovizig.hu/06-projektek/02-europa-unios- projektek/17-szanazugi-arvizvedelmi-kozpont- fejlesztese/index.php |
| --- | --- |