| 1st Open Call- Normal Projects |  |
| --- | --- |
| Project code | ROHU-11 |
| Project title | FORMURES Flood risk management improvement on the Mureș River in the cross border area |
| Priority axis | 5- Improve risk prevention and disaster management (Cooperation on risk prevention and disaster management) |
| Investment priority | 5/b- Promoting investment to address specific risks, ensuring disaster resilience and developing disaster management systems. |
| Implementation period | 50 Months (1st of April 2018 - 31st of May 2022) |
| Objective | The main overall objective of the project was to improve cross-border disaster and flood risk management in the Mureș River basin. |
| Partnership | Lead Beneficiary: Mureș Water Administration (Romania) |
|  | Project Partner: PP2: Lower Tisa District Water Directorate (Hungary) |
| TOTAL Budget | € 2,685,559.00 out of which ERDF € 2,282,725.15 Total eligible expenditure certified within the project: € 2,658,278.34 Budget execution: 98.98% |
| Summary | The project ROHU-11 aimed to promote intensive cooperation in the field of flood management between Romanian and Hungarian water management authorities across national and administrative borders The main activities implemented within the project: - Reconstructing the flood protection wall (rehabilitation of the Arad's defense wall on a length of 2345 m and shore defense works on a length of 225 m) - LB - Purchasing the necessary equipment for flood prevention and/or flood interventions (tracked excavator, a tractor equipped with the mower, wood chopper and forestry winch, an 8x8 off-road vehicle for emergency interventions, equipment for topographic measurements, GPS-GNSS, equipment for resistivity measurement of dykes, a mobile water pump, a trailer) - LB - Purchasing equipment for the expert's team (1 camera, 1 laptop, 1 projector, 1 GIS software, 6 hard disks, 2 monitors, 1 graphic card, 1 server, 2 VMware software licenses, Corel Draw, Surfer, and Adobe Acrobat licenses) - Reconstruction of the pressure pipe and waterside sluice of the Makó pumping station – PP2 - Elaborating the joint hazard (flood) maps that will make flood protection more effective and 2 joint reports (Bathymetry, topographic and GPS measurements report, LIDAR or UAV measurements, Digital Terrain Model (DTM) and orthophotography report and 2D hydrological modelling and flood maps) |

|  | On May 31, 2022, the project was successfully finalized. All activities provided in the project were completed (100%). |
| --- | --- |
| Main outcomes | The main deliverables: 1) Purchase of a GIS software, which provides interactive maps with location-based graphical and geographical representation, for daily use for the Lead Beneficiary, to oversee the surface of the Mures river bank; 2) Technical documentation for the rehabilitation of the flood protection wall and of the river bank defence in Arad Municipality. 3) Purchase by LB of 8 equipment, necessary for the prevention of floods and/or for interventions in case of floods: Tracked excavator, Tractor equipped with mower, wood chopper and forestry winch, Equipment for topographical measurements GPS-GNNS, Equipment for resistivity measurement of dykes, Mobile water pump, Trailer for intervention team with equipment, 4-Axle Trailer and 8x8 Off-road vehicle for emergency interventions. 4) Reconstruction of the pressure pipe and waterside sluice of the Makó pumping station. 5) Rehabilitated flood protection wall of the Mures River, on the Romanian side, on a length of 2345 m, and of the river bank defence. 6) Report of LIDAR / UAV measurements, and ortophotogram for modelling the topographic measurements. 7) Digital Terrain Model (DTM) and a Report regarding Bathymetry topographic and GPS measurements, ortophotogram and 2D hydrological modelling and flood maps. All these analyses are the starting point in the elaboration of the flood maps. 8) Elaboration of the flood maps. The main results of the project are: Population better safeguarded against floods, by: 1) Rehabilitation and reconstruction of the flood protection wall (Rehabilitation of the Arad's defence wall on a length of 2345 m and bank defence works on a length of 225 ml) located on the left bank of the Mures River’s Romanian section; 2) Reconstruction of the pressure pipe and waterside sluice at the Makó pumping station; 3) Elaboration of the hazard (flood) maps necessary for the flood protection actions, and for a better coordination for emergency response services. The main output indicator The Programme Output Indicator is 5/b-1 “Population safeguarded by improved emergency response services”. Through the project ROHU-11, 333,864 persons (population according to updated census data/2022). are better-protected by improved emergency response services. |